Final Report

Project Submission

Kieran Abelen

Contents

Title	3

Goal	3

Target audience	3

Design	3

Audience likes	3

Audience dislikes	3

Benefit after use	3

Objectives	4

Content	4

Content treatment	4

Delivery platform	5

Media Assets	5

Images	5

PNG	5

Vector	5

Text	5

Animations	5

Audio	5

Video	6

Ethical/Legal issues	6

Creative Commons	6

Copyright (Copyright Act 1994)	6

References	7

Proposal deviation	8

Features	8

Deliverables	8

Initial Site Map	0

Final Site Map	1

Site Map alterations	0

Project Plan	0

Timeline Complete	0

Initial Risk Assessment	0

Final Risk Assessment	2

Risk Assessment changes	0

Story Board Comparison	1

Status	1

Menu	2

Options/Settings	3

Overview or Status Mock	4

Special Mock	5

Perks Mock	6

Final Products look	7

Testing Plans	8

# Project Proposal

# Title

76PlayerCreator

# Goal

The goal of this project and by extension app is to provide the players of fallout 76 a time saving app that can generate copies of in game characters while not playing the game. This could come in the shape of a character plan or just experimenting with different character builds. It will do this with Xamarin a visual studio library for development cross platform mobile apps.

# Target audience

My target audience are obviously people who play the game, within that there is a further audience that will be targeted.

- 45% working are players and 35% are studying

- 56% are single and 31% just have a partner

- 64% are PC.

(Yetteh, 2016) (SageSolus, 2018)

## Design

### Audience likes

From not only this data but the fact that they like to play fallout games.

- I can infer that a time saving app would be great for the audience especially those that are working.

- Social interactions could be a big part of this app, the ability to share app builds since most of the audience are singe or just have a partner.

- Pc could be future targeted market but I need to develop it to be cross platform.

### Audience dislikes

There will be a certain expectation from the customer especially around the quality they expect from an app undertaking fallout characters builds.

- The audience will not like any style choice that does not have a fallout themes

- If information is not accurate

- If bugs occur inside the app since it supposed to save time.

### Benefit after use

This app will be used for fallout fans to start and design a character build. They then could save this build on their phone for later reference or even share.

# Objectives

- Saving time when planning a build in fallout

- Off useful accurate information about the game

- Look and feel like the fallout game

# Content

This App will be able to generate a character of an in-game comparison with Fallout 76. The character could be used to plan potential additions to your already existing Fallout 76 character.

Levelling up in game and picking perk cards or special stats could be done first in the 76PlayerCreator. This will offer players more control with the many options you have in game on a level up.
With this goal in mind the potential to save character builds for later reference would be a good feature in the app.

Another potential feature as a player is offer templates to players so they can save and load character builds. Even the ability to compare your build against a template to see what perk cards you are missing.

This app will try its best to satisfy what the audience likes while minimising what is dislikes.
To do this the app needs built so it can expand into new platforms and to interface with just one type of data storage, this would allow builds to be saved and transferred across platforms.

The audience will load up the app login and have access to each of their builds that will be saved to one server less location like AWS or Firebase.

# Content treatment

When the app first loads it will show a splash screen and then once closed a status activity(page), this status could be of a new or previously character. They can change their name, see the Special and perk cards selected. There is planned options to save or load the character as a template.
To add new special attributes and see information about it click Special tab.
The same with adding perk cards by selecting the Perk tab.
The about page tab will offer information and tutorials on the app, there ill also be some options to change deliverable setting like text size or volume.

# Delivery platform

The delivery device will be Android phones. Since my audience is working, I expect their phones to be moderately expensive.
The typical user machine specification will be at least:

Operating System: Android

- Display 6.00-inch (1080x2220)

- Processor 1.6GHz octa-core.

- RAM 4GB.

- Storage 32GB.

- OS Android 9 (requirement change for Xamarin)

To produce an app for this platform I need to use the latest development tools. Xamarin library with visual studio would provide high level app as a deliverable.

# Media Assets

## Images

### PNG

PNG has the most points and is my image of choice, since if offers the smallest file format while retaining all the Quality and having transparency. A High-quality JPG is very similar in size but has no transparency option which would mean more work to change text backgrounds. GIF is to low quality and TIFF is too big.
All deliverable images will be PNG

### Vector

Vectors will be used for Graphics since XML and Xamarin has native support for vector graphics and can be imported and customised during runtime.

## Text

Monofonto will be used since it looks great and is copyright free.

## Animations

Shake: animation will be used for an error submission

Collapse/Expand: animation be will be used for drop-down content

Scale: animation will be used for popup information

Animation where they can will be implemented collapse/expand might not be possible based on development environment used

### Audio

OGG is the best format for retaining the high sound quality while being the smallest. Amazingly none of them lowered the quality.
A huge advantage to OGG is that I could add a player for a playlist of music and not have licencing issues. All deliverables that are audio only will be OGG.

## Video

WebM will be used since It has the smallest file size of any format while retains the all the quality. While Optimising the player a 1080p video is small at only 36KB compared to MP4 54KB. All deliverables will be Webm

# Ethical/Legal issues

## Creative Commons

This work should not be adapted or used commercially since the complete product would be published on the android app store, with this copyright in mind it can’t be shared.

## Copyright (Copyright Act 1994)

The Copyright Act 1994 provides owners of original work with a monopoly to control the use and dissemination of their work. The owner of the copyright in a work has the exclusive right to exploit the economic rights.

Copyright automatically applies (no registration required) to original works in the following categories:

- Literary works (novels, poems, song lyrics, computer programming/programmes, compilations of data)

- Dramatic works (scripts for films or plays)

- Artistic works (paintings, plans, maps, photographs, sculptures, models, buildings)

- Musical works (scores and arrangements)

- Sound recordings (of musical, literary or dramatic works)

- Films

- Broadcasts (radio, TV, cable)

- Typographical arrangement of published editions (this exists independent of copyright in the published work, if any)

Copyright does not apply to certain government works, such as Acts of Parliament, Regulations, Parliamentary debates, Court judgments and reports of Select Committees, Royal Commissions, Commissions of Inquiry, etc.

(Wikipedia)

# References

SageSolus. (2018, Dec 24). What system do you play on - Results - Straw Poll. Retrieved from www.strawpoll.me: https://www.strawpoll.me/17102854/r

Wikipedia. (n.d.). Copyright law of New Zealand - Wikipedia. Retrieved from en.wikipedia.org: https://en.wikipedia.org/wiki/Copyright_law_of_New_Zealand

Yetteh. (2016). The demographics for the Fallout 4 community. Retrieved from google.com: https://docs.google.com/forms/d/e/1FAIpQLSdWsBGm9wJz7B_GYCmfm1pHqbA9PpZS5i09yIfIg9Z7y208sg/viewanalytics

# Proposal deviation

## Features

The most features are implemented but saving and loading templates can not be implemented since it would take the project over the 90 hours allocated.

The status page is incomplete and would need more variables that are being calculated based on special and perks, but this only effects the target audience and is not a deliverable.

Pop up dialog boxes are not able to be implemented and instead are just descriptions under each heading in special and perks.

## Deliverables

I could not change the font of every text element since it would take to long to add each custom font. The text colour is a lot easier to implement so that was done instead.

Animations are built in to elements and are very hard to change. But the fact that I could get two navigation types will satisfy the deliverable since there are all 3 three animation deliverables in these navigations.

Xamarin only support android version 9+ so this requirement had to change.

# Initial Site Map

# Final Site Map

# Site Map alterations

They are very similar, but I never used the pop-up information menus and ended up switching the home screen or start screen to the splash.

The app over all reflects this site map well since the main app is inside the secondary app activities so all the of main app activities have access the secondary app activities but not the other way around.

| Kieran Abelen |  |  | IT245 - Project Plan |  |  |  | Version Two |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # Project Plan |  |  |  |  |  |  |  |  |  |
| ACTIVITY | TASKS | SUB TASKS | PLNNED HOURS | ACTUAL START DATE | ACTUAL DURATION | ACTUAL COMPLETION DATE | SUBMISION DATE | TIME VARIANCE | PERCENT COMPLETE |
| Project Proposal | Initial | Proposal Document | 2 | 10-Sep | 3 | 13-Sep | 13-Sep | 1 | 100% |
|  |  | Navigation map | 1 | 10-Sep | 1 | 13-Sep | 13-Sep | 0 | 100% |
|  |  | Timeline | 2 | 13-Sep | 2 | 13-Sep | 13-Sep | 0 | 100% |
|  |  | Storyboard | 3 | 20-Sep | 1 | 20-Sep | 20-Sep | -2 | 60% |
|  |  | Testing plan | 2 | 20-Sep | 2 | 23-Sep | 20-Sep | 0 | 100% |
|  | Midpoint | Risk Assessment | 2 | 20-Sep | 0.5 | 20-Sep | 20-Sep | -1.5 | 100% |
|  | Final | Proposal Document | 1 | 20-Sep | 0.5 | 20-Sep | 27-Sep | -0.5 | 100% |
|  |  | Navigation map | 1 | 20-Sep | 0.5 | 20-Sep | 27-Sep | -0.5 | 100% |
|  |  | Storyboard | 1 | 26-Sep | 1 | 26-Sep | 27-Sep | 0 | 100% |
|  |  | Testing plan | 1 | 26-Sep | 1 | 26-Sep | 27-Sep | 0 | 100% |
|  |  | Risk Assessment | 1 | 26-Sep | 2 | 26-Sep | 27-Sep | 1 | 100% |
| Prototype | Create | Visual Studio Project | 1 | 10-Oct | 3 | 25-Oct | 1-Nov | 2 | 100% |
|  |  | Navigation | 2 | 25-Oct | 7 | 25-Oct | 1-Nov | 5 | 100% |
|  |  | Database | 3 | 26-Oct | 2 | 26-Oct | 1-Nov | -1 | 100% |
|  |  | Status Activity | 4 | 26-Oct | 1 | 26-Oct | 1-Nov | -3 | 70% |
|  |  | Special Activity | 5 | 26-Oct | 8 | 26-Oct | 1-Nov | 3 | 100% |
|  |  | Perks Activity | 9 | 26-Oct | 2 | 26-Oct | 1-Nov | -7 | 90% |
|  |  | Options Activity | 5 | 10-Nov | 7 | 11-Nov | 1-Nov | 2 | 100% |
|  | Implement | Connections | 1 | 27-Oct | 1 | 27-Oct | 1-Nov | 0 | 100% |
|  |  | Special features | 3 | 27-Oct | 3 | 27-Oct | 1-Nov | 0 | 100% |
|  |  | Perks features | 6 | 27-Oct | 10 | 10-Nov | 1-Nov | 4 | 100% |
|  |  | Animation features | 4 | 27-Oct | 2 | 27-Oct | 1-Nov | -2 | 100% |
|  |  | Media player | 3 | 27-Oct | 2 | 13-Nov | 1-Nov | -1 | 80% |
|  | Presentation |  | 1 | 1-Nov | 0.5 | 1-Nov | 1-Nov | -0.5 | 100% |
| Final Prototype | Testing | Implement suggestions | 1 | 13-Nov | 0.25 | 13-Nov | 15-Nov | -0.75 | 100% |
|  |  | Functional testing | 3 | 11-Nov | 2 | 11-Nov | 15-Nov | -1 | 100% |
|  |  | Fix bugs | 4 | 12-Nov | 6 | 14-Nov | 15-Nov | 2 | 100% |
|  |  | User testing | 2 | 11-Nov | 4 | 15-Nov | 15-Nov | 2 | 100% |
|  |  | Fix bugs | 7 | 11-Nov | 10 | 14-Nov | 15-Nov | 3 | 100% |
|  | Submission | Extra additions | 9 | 15-Nov | 9 | 15-Nov | 15-Nov | 0 | 100% |
|  |  |  | 90 | TOTAL VARIANCE |  |  |  | 4.25 |  |

# Timeline Complete

Since I made no alterations to the layout of the timeline, I just left the complete one in instead of having the initial timeline.

Some of the tasks where completed much later than the submissions date and some even where not completed due to time before I moved on.
The media player was eventually 100% complete but not another the last section Extra Additions. The perks and status will be left uncomplete since they are not true deliverables and just features of the audience requirements, with more time I could complete them.

Student Name:	Kieran Abelen

Tutor(s):	Dr David Weir

Student ID:	99162780

Course code:	BCIT254

# Initial Risk Assessment

| Risk Statement | (Scale) |  | (Scale) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Condition | Consequence |  | Probability | Impact | Exposure | Mitigation | Contingency | Triggers |
| Programs features can’t be added to app | Loss of a core feature of my app |  | 50% | 8 | 4 | Do early prototype to explore possible loss of feature | Revise a feature of the app | Limitations inside my development tool |
| Not being able to finish a feature | Loss of a core feature of my app |  | 30% | 8 | 2.4 | Incremental approach to development | Project plan scheduling of each feature | Problems implementing the feature in the allocated time |
| Research errors in recording information |  | Inconsistencies between the game and my app build. | 80% | 2 | 1.6 | Check my data with source alter research | Allow easy access to change inconsistencies | Reporting from the user that there is a inconsistency |
| Research information is incorrect or information about something is not known | Inconsistencies between the game and my app build. |  | 100% | 6 | 6 | Attempt to find this lack of information out by playing the game | Use user reported information even if they site know source | The developer don’t reveal all there game information |
| Running out of time to deliver a final product | Not completing the assignment |  | 5% | 10 | 0.5 | Scale back features | Users will have to allow some bugs | Complexity of coding |
| Delays during my overseas trip | Missing key deadlines like protype presentation |  | 5% | 8 | 0.4 | Try do as much work overseas as possible | Update the class and David on any delays | Weather, World events, Local issues with the airport |
| Issues with new laptop running visual studio | Can't do as much work overseas |  | 20% | 7 | 1.4 | Try to complete other coarse work while overseas, leaving more time for the project | Ask for extension on especially prototype presentation | Laptop not powerful enough to run some aspect of visual studio |
| Christchurch earthquake | Shut down of ARA and delay in semester |  | 44% | 5 | 2.2 | Not much I can do | Might not be in Christchurch Central | M6.0-6.9 earthquakes has decreased from 46% to 44% |

# Final Risk Assessment

| Risk Statement |  | (Scale) | (Scale) |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Condition | Consequence | Probability | Impact | Exposure | Mitigation | Contingency | Triggers |
| Programs features can’t be added to app | Loss of a core feature of my app | 50% | 5 | 2.5 | Change requirements if a feature is hard to implement | Revise a feature of the app | Limitations inside my development tool |
| Not being able to finish a feature | Loss of a core feature of my app | 30% | 8 | 2.4 | Incremental approach to development | Project plan scheduling of each feature | Problems implementing the feature in the allocated time |
| Implementing every game feature is not possible | Inconsistencies between the game and my app build. | 80% | 2 | 1.6 | Use free work others have done on this information | Try get the framework for an audience feature | time |
| Research information is incorrect or information about something is not known | Inconsistencies between the game and my app build. | 50% | 6 | 3 | Rely on other people’s information from there research | note doesn’t the error and move on since time is a factor | The developer doesn’t reveal all their game information |
| Running out of time to deliver a final product | Not completing the assignment | 5% | 10 | 0.5 | Scale back features | Users will have to allow some bugs | Complexity of coding |
| Delays during my overseas trip | Missing key deadlines like protype presentation | 5% | 8 | 0.4 | Try do as much work overseas as possible | Update the class and David on any delays | Weather, World events, Local issues with the airport |
| Issues with new laptop running visual studio | Can't do as much work overseas | 90% | 7 | 6.3 | Try to complete other coarse work while overseas, leaving more time for the project | Maximize the time I have when I come back | Internet speed was slow and could not resolve issues |
| Christchurch earthquake | Shut down of ARA and delay in semester | 44% | 5 | 2.2 | Not much I can do | Might not be in Christchurch Central | M6.0-6.9 earthquakes has decreased from 46% to 44% |

# Risk Assessment changes

Not much changed just some of the mitigation and contingencies since these where what took place.

Rather than research being inconsistence I was faced with not being able to implement the researched information about the game into the app since there where time constrains.
Something like levelling up would require far too much work so this had to be scaled back a lot.

The laptop not being able to preform did really happen and was a serious risk to my project, therefore there is such a large gap between the first and second assessment.

# Story Board Comparison

## Status

I did not implement nearly as many features as in the initial story board. Over all this needs more work but would go well over the 90 hours.

## Menu

The final menu is very basic but did have the addition of the graphic fallout boy image. Borders are not easy to implement in Xamarin so the final version is just functional.

## Options/Settings

This one ended up being added to with the play and pause buttons. This was done becouse I forgot to add it in the intial plan.

## Overview or Status Mock

The mock more closely resembles the final product. The features are more defined in the final version since the overview in the mock has the special and perks combines and a very little status.

## Special Mock

I prefer my final since the green is very vibrant and much better font was selected. I am missing some of the formatting but like stated before this is very hard to implement

## Perks Mock

Perks look much better in my initial mock example but due to the limitation on how you generate each perk card I could not change the colours very easily without investing a lot more time in it.

# Final Products look

I am happy with the colour and font which I think is an improvement but due the lack of border options inside the development tool everything looks bland and basic.

The only way to implement borders in to draw then directly on the screen with an image or vector or to set margins and have a background colour.
I could not find a nice easy way to make borders.

In future I need to plan more graphics and images to be used in the look and feel for the product.

# Testing Plans

## Functional

| Activity | Test Scenario | Test | Pass |
| --- | --- | --- | --- |
| Status | Navigation | Navigate to Special |  |
|  |  | Navigate to Perks |  |
|  |  | Navigate to Splash |  |
|  |  | Navigate to Options |  |
|  |  | Navigate to Tutorials |  |
| Special | Navigation | Navigate to Status |  |
|  |  | Navigate to Perks |  |
|  |  | Navigate to Splash |  |
|  |  | Navigate to Options |  |
|  |  | Navigate to Tutorials |  |
|  | Special Function | Add a Special |  |
|  |  | Remove same Special |  |
| Perks | Navigation | Navigate to Special |  |
|  |  | Navigate to Status |  |
|  |  | Navigate to Splash |  |
|  |  | Navigate to Options |  |
|  |  | Navigate to Tutorials |  |
|  | Special Function | Add a Perk |  |
|  |  | Remove same Perk |  |
| Inform | Navigation | Exited to Special |  |
|  |  | Exited to Perks |  |
| Splash | Navigation | Exit to status |  |
|  |  | Navigate to Options |  |
|  |  | Navigate to Tutorials |  |
|  | Special Function | Save a template |  |
|  |  | Load a template |  |
| Option | Navigation | Exit to status |  |
|  |  | Navigate to Template |  |
|  |  | Navigate to Tutorials |  |
|  | Special Function | Lower volume |  |
|  |  | Increase volume |  |
|  |  | mute sound, unmute sound |  |
| Tutorial | Navigation | Exit to status |  |
|  |  | Navigate to Options |  |
|  |  | Navigate to Template |  |
|  | Special Function | Pause and skip |  |
|  |  | Play and Skip |  |
|  |  | mute sound and unmute sound |  |

Information pop-ups where never implemented*
Save and load templates where never implemented*

Mute and unmute video sound was never needed since the phone has volume control**

## User Testing

Josiah had the earliest build and although the perks and special where working the buttons on the sound were to small to press so that was as far as he could go.

Jerry completed everything find but did take a long time.

Allen completed the perk and special very quickly, but the sound and video took him a while with the menu interaction.

Brunette did special and perk very quickly but got lost in the menu for sound and video

# Final summary

Over-all I think the app went well since I didn’t know much about the language as well the development environment I was using. I hope to further mu skill in the future to improve on this.

The app looks great but lacks layout and formatting, still with more development time it could be improved. It’s a good prototype as it stands and for 90 hours I came to a very clean result. The product is relatively bug free and has up to date standards for an app of android version 9+.

The menus since the lack of layout are, I bit messy and hard to navigate without the video people might be a bit lost at this stage of development. Some functions had to be removed due to time, but the ground work is there for them to be re-added.

All deliverables are clean and up to standard and even got expanded into vectors since Xml has extensive support for them.